## Slide 1
SOFTWARE QUALITY ASSURANCE | GROUP 02 - WASD
Iteration 2 Test Report
JazGot Tours — Booking, Payment and Invoice Flow
Executed QA: booking data, invoice export and invalid inputs
Verified 18 September 2026
Notes: Good morning. This is the Iteration 2 QA report for JazGot Tours. The live verification run on 18 September 2026 covered the 18 cases actually listed in the original deck. Results are eight pass, nine fail and one blocked. The original deck said nineteen, but that was a counting error. These are tests of a local prototype with simulated authentication and payment.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md.

## Slide 2
RECAP
Where Iteration 1 left off
8
Test cases executed
7
Passed
1
Failed
87.5%
Pass rate
What passed
UC-001 Browse and Book a Tour Package — TC-001 to TC-005, all passed
UC-002 checkout payment and dashboard display — TC-006, TC-007 passed
Production build and all primary routes reachable
What failed — BUG-001
TC-008 Download invoice PDF — no file produced
Console error: unsupported color function "lab" from html2canvas
Severity Medium, left Open at the close of Iteration 1
Notes: Iteration 1 recorded seven passes and one PDF-download failure among eight customer-flow cases, giving 87.5 percent. Those earlier passes mainly established navigation and the presence of information. They did not establish that the information belonged to the customer. The raw JSON and written report used different labels for the PDF issue; both recorded that the download failed. The historical figures are taken from the supplied records, not a recreation of the old build.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md.

## Slide 3
OBJECTIVES
What Iteration 2 checked
01
Close BUG-001
Retest TC-008 against the current build and confirm a real PDF is produced and readable, not just that the click stops erroring.
02
Protect what already works
Run UC-001 and UC-002 as a regression set so the fix did not break the booking and payment path around it.
03
Test what we only assumed
Iteration 1 checked that screens appear. Iteration 2 checks that the data on them is the data the customer entered.
04
Start testing failure paths
Add negative cases — invalid card, empty fields, wrong date — instead of only the happy path.
Notes: The four objectives were to verify the PDF fix, preserve the working navigation, follow actual customer information between screens, and check invalid inputs. Retesting targets a particular reported bug. Regression testing checks whether previously working behavior still works. Negative testing passes when the app correctly rejects invalid input.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md.

## Slide 4
SCOPE
In scope and out of scope
In scope
UC-001 Browse and Book a Tour Package (regression)
UC-002 Pay for Booking and View Invoice (regression + fix verification)
UC-003 Data continuity from booking modal to checkout to dashboard
UC-004 Admin module smoke tests: quotation, clients, products, invoices
Negative and field validation cases on the checkout form
Clean dependency install on a Windows machine
Out of scope
Load and performance testing
Security penetration testing
Accessibility and screen reader conformance
Cross-browser matrix beyond Chromium
Live payment gateway integration — payment remains simulated
Database persistence — no backend is wired up yet
Notes: We covered the customer booking path, checkout, dashboard and PDF export, data continuity, basic admin behavior, invalid inputs, and clean Windows installation. We did not test production payments, security, load, accessibility conformance or a browser matrix. UC identifiers here follow the Iteration 2 deck. Earlier documents used UC-003 for admin, so the workbook makes the current mapping explicit. Requirements are inferred from the implementation and supplied deck where no completed requirements were available.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md.

## Slide 5
BUILD UNDER TEST
Current build and setup results
Custom colours use hex
The project theme uses hex values. The live PDF retest still fails with an unsupported colour error.
PDF controls excluded
The dashboard now marks the toggle arrow and download button with data-html2canvas-ignore so they stay out of the capture.
Supabase remains unused
A Supabase client is scaffolded in lib/supabase.ts, but nothing imports it yet — no persistence is live.
Windows install failed
Clean npm ci failed with EBADPLATFORM for the Linux Tailwind package. A forced install allowed QA to continue.
Commit 90f5c44. Production build and typecheck passed. Lint: 5 errors, 1 warning. Application source unchanged.
Notes: The tested source is commit 90f5c44aa7eb1fe36d6820a36da27d9110740694. Custom color values use hex, and PDF capture excludes controls, but that does not prove export works. Supabase is present only as an unused client. A clean npm ci on Windows failed with EBADPLATFORM. To continue QA without changing submitted source, we used npm ci --force and built with network access for Google Fonts. Build and TypeScript passed. Lint reported five errors and one warning.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md.

## Slide 6
HEADLINE FINDING
BUG-001 failed the live retest
Clicking Download PDF Invoice produced no file. The console reported an unsupported colour function.
Observed result
No download event occurred. The application displayed its PDF-generation failure message.
Console evidence
PDF Generation Error: Attempting to parse an unsupported color function "lab".
Impact
The customer cannot obtain the invoice PDF. TC-009 cannot compare PDF contents because no file exists.
QA disposition
TC-008R: Fail. BUG-001: Open, Medium. TC-009: Blocked. Retest after a verified export change.
Notes: The PDF failure is now reproduced, not merely suspected. Clicking Download PDF Invoice produced no download, and the console reported an unsupported color function named lab. html2canvas renders the invoice region into an image, and jsPDF packages it as a PDF. The image-rendering step failed. BUG-001 remains open. The next case, checking PDF contents, is blocked because no file exists. No one should claim the PDF was opened or visually inspected.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md.

## Slide 7
BUG-001
PDF repair options for development
A
Pin the invoice styling
Style everything inside the captured element with explicit hex or rgb values, so nothing resolves to an unsupported colour function.
+ Fast. Touches only the invoice markup.
– Leaves the rest of the app on the same fragile pattern.
B
Override the palette tokens
Override relevant framework colour tokens with supported values, then verify the full capture region.
+ Can address shared palette incompatibilities.
– Larger change; needs a visual regression pass.
C
Change the export method
Generate the PDF from structured invoice data instead of screenshotting the DOM.
+ Avoids screenshot colour parsing. Can provide selectable text.
– The most development effort of the three.
Proposed options only. Close the defect after a downloaded PDF opens and its content is verified.
Notes: The proposed fixes remain options for the development team. They can constrain capture styles to supported color values, change relevant theme values with visual regression checks, or generate the PDF from structured booking data. None of these proposals has been implemented in this QA run. The acceptance condition is a downloaded, readable and accurate invoice.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md.

## Slide 8
NEW FINDINGS
Confirmed customer-flow findings
BUG-002
High
Booking details do not reach checkout
Booked 2 guests with both add-ons for PHP 3,900. Checkout showed 1 guest, PHP 1,350 and a pending date.
BUG-003
High
Dashboard shows sample data
Dashboard showed Juan Dela Cruz, 1 guest and PHP 1,350 instead of the entered QA booking.
BUG-004
High
Malformed payment values accepted
Invalid card number, expiry and CVC each produced simulated success. Empty fields were correctly rejected.
BUG-006
Medium
Past tour date accepted
A date ten days before execution passed the booking form and navigated to checkout.
Live execution evidence saved. Severities proposed for triage. BUG-005 remains a separate Supabase observation.
Notes: Four confirmed customer-flow findings matter most here. A two-person booking with both add-ons totals 3,900 pesos, but checkout and the dashboard show one person and 1,350 pesos. The dashboard also substitutes a sample name. Payment accepts malformed nonempty card values. We separately tested an alphabetic card number, an impossible expiry format and an alphabetic CVC. All produced simulated success. Empty fields are correctly rejected, so the original claim that no validation exists was wrong. A past tour date was also accepted.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md.

## Slide 9
TEST SET
Iteration 2 case outcomes
ID | Test case | Result | Use case
TC-008R | Download invoice PDF and open the downloaded file | Fail | UC-002
TC-009 | PDF content matches the invoice shown on screen | Blocked | UC-002
TC-010 | Guest count, date and contact carry from booking to checkout | Fail | UC-003
TC-011 | Checkout total matches the booked total including add-ons | Fail | UC-003
TC-012 | Dashboard reflects the actual booking, not sample data | Fail | UC-003
TC-013 | Payment is rejected when card fields are empty | Pass | UC-002
TC-014 | Payment is rejected on invalid card, expiry or CVC format | Fail | UC-002
TC-015 | Booking is rejected when the tour date is in the past | Fail | UC-001
TC-016 | Admin pages load without runtime errors | Fail | UC-004
TC-017 | Admin quotation form submits and displays a record | Fail | UC-004
TC-018 | Clean dependency install succeeds on Windows | Fail | Setup
Plus TC-001 to TC-007: all passed their original assertions. Total: 18 cases, correcting the original count of 19.
Notes: There are eighteen cases: seven regression, one retest, six new functional cases, three negative cases and one setup case. The table shows the eleven cases beyond the seven regression cases, with their executed status. TC-009 is blocked by the failed PDF export. TC-017 fails the behavior written in the original deck, but its record-creation requirement still needs confirmation. Updated test data uses a future date so the old September 15 date does not accidentally become an invalid-input test.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md.

## Slide 10
RESULTS
8 passed, 9 failed, 1 blocked
How to read the results
18 planned cases, all accounted for.
17 reached a Pass or Fail outcome.
Pass rate among executed cases:
8 / 17 = 47.06%.
Passed / planned: 8 / 18 = 44.44%.
TC-009 is blocked: no PDF exists to inspect. The expanded scope limits direct comparison with Iteration 1.
Chart: Recorded case outcomes
| Pass | Fail | Blocked | Not run
Iteration 1 | 7 | 1 | 0 | 0
Iteration 2 | 8 | 9 | 1 | 0
Notes: Eight tests passed, nine failed, and one was blocked. Seventeen of eighteen cases reached a pass or fail outcome, so execution completion is 94.44 percent. The executed-case pass rate is eight divided by seventeen, or 47.06 percent. Passing cases as a share of the whole planned set are eight divided by eighteen, or 44.44 percent. We report both denominators openly. The first and second iterations cover different sets, so their pass rates alone do not measure a decline in the software.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md.

## Slide 11
CRITERIA
Exit criteria are not met
Execution conditions
Clean Windows install failed; force workaround documented
Production build and TypeScript check passed
Future-date data replaced stale historical dates
18 cases recorded with evidence and outcomes
Exit assessment
All 18 cases accounted for: 17 executed, 1 blocked
47.06% executed-case pass rate: below 95% target
TC-008R failed; invoice PDF remains unavailable
High booking-data and payment-validation issues remain
Defects documented; developer assignment pending
Notes: We accounted for all eighteen cases. However, exit criteria are not met: the pass rate is below the target, PDF export fails, and high-severity booking-data and validation defects remain open. Entry was also conditional because the clean install failed and a workaround was needed. A completed QA report can report failed exit criteria. It does not certify release readiness. Severity and owner assignments are proposed; actual developer assignment remains pending.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md.

## Slide 12
ADDITIONAL FINDINGS
Setup, admin and scope limitations
Finding | Level | Observed result | Next action
BUG-007: Windows install | Medium | Clean npm ci failed with EBADPLATFORM. | Correct dependency and lockfile; rerun without force.
BUG-008: Quotation runtime | Medium | All routes returned 200; quotation raised React #418. | Use stable rendered values and retest hydration.
BUG-009: Quotation record | Scope gap | No submit/save action. Written TC-017 failed. | Confirm agreed requirement before implementation.
BUG-005: Supabase | Observation | Unused connection scaffold; no live failure shown. | Agree backend scope and configuration needs.
Simulated transactions | Limitation | Authentication and payment do not call live services. | Do not claim a real payment or durable booking.
Notes: Additional findings are the Windows installation failure and a React hydration error on the quotation page. Hydration means React connects the server-rendered page to the interactive browser application. Different server and browser text can cause the error. All five admin routes returned HTTP 200 with content, but the quotation page raised error 418. It recovered visibly; it was not a blank-page crash. The quotation case also expected record submission, but only preview actions exist. That is a failed written case with a requirement clarification outstanding. Supabase remains an observation rather than a demonstrated live defect.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md. React error reference: https://react.dev/errors/418

## Slide 13
ENVIRONMENT
Verified test environment
Application
JazGot Tours, Next.js 16.2.6 with React 19.2.4
Host
Local production build served at localhost:3000
Commands
npm run build, then npm start -- -p 3000
Automation
Playwright with Microsoft Edge 153 (Chromium)
PDF inspection
Blocked: export produced no file to open or inspect
Artefacts
Test case workbook, bug report, console logs and screenshots
Known constraint: authentication and payment are simulated, and dashboard data is hardcoded. Results describe application behaviour, not a live transaction.
Notes: Tests ran against the local production build using Playwright and headless Microsoft Edge, which uses Chromium. We saved screenshots, console output, a browser trace and per-case results. The PDF inspection was blocked because export failed. Authentication and payment are simulated. The app source and package files were not changed. The build required access to Google Fonts, and the install workaround is documented in the report.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md.

## Slide 14
RECOMMENDATIONS
What we are asking for
01
Complete the BUG-001 fix
Resolve the unsupported colour error, then verify an actual downloaded file and its contents.
02
Pass booking data between pages
Preserve customer details, date, guest count, add-ons and total through checkout and dashboard.
03
Validate payment and tour date
Keep required-field checks. Reject malformed card values and past tour dates before proceeding.
04
Fix the Windows dependency
Correct the direct Linux package and lockfile. Verify clean npm ci on Windows without force.
05
Resolve admin errors and scope
Fix quotation hydration. Confirm record-creation requirements, then extend admin functional tests.
Notes: Our recommendations are to carry booking data through the customer journey, validate malformed inputs and past dates, fix PDF export, correct the platform-specific dependency, and resolve the quotation runtime error. Confirm the scope of quotation record creation before calling it a required production feature. Each implemented fix should receive its own retest and relevant regression checks. The QA team documents these actions; it has not implemented them in the submitted app.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md.

## Slide 15
IN SUMMARY
Navigation passes.
Booking details and PDF export fail.
Exit criteria remain unmet.
18 cases: 8 passed, 9 failed, 1 blocked
Execution workbook, report and evidence accompany this deck.
Questions
Notes: The navigation checks pass, but the actual booking details are wrong and PDF export still fails. Eighteen cases are accounted for: eight passed, nine failed and one is blocked. Exit criteria are unmet. The corrected deck is accompanied by the execution workbook, detailed report and evidence. Questions can be answered from those records rather than from assumptions about a completed production booking.
Sources: execution results and evidence in test/iteration-2/evidence; baseline in test/first-iteration-test-cases.md.