Test Plan

JazGot Tours - First Iteration

| Field | Value |
| --- | --- |
| Date | September 10, 2026 |
| Prepared For | First Iteration Reporting |
| Prepared By | WASD |
| Status | Draft for review and presentation |

# Revision and Signoff Sheet

Document History - To maintain a list of changes being made

| Version | Date | Author | Description of Change |
| --- | --- | --- | --- |
| 1.0 | 09/10/2026 | Andrei Luis Torres / Group 02 | Initial live project test plan for first iteration testing. |

Approvers List - To track who has reviewed and signoff on the Test plan

| Name | Role | Approver / Reviewer | Approval / Review Date |
| --- | --- | --- | --- |
|  | Project Lead | Approver |  |
|  | QA / Tester | Reviewer |  |
|  | Development Representative | Reviewer |  |
|  | Instructor / Evaluator | Reviewer |  |

Reference Documents - Clearly mark the document used as an input to create the test plan

| Version | Date | Document Name |
| --- | --- | --- |
| 1.0 | 09/10/2026 | TestStrategy.docx |
| 1.0 | 09/10/2026 | first-iteration-use-cases.xlsx |
| 1.0 | 09/10/2026 | first-iteration-test-cases.md |
| N/A | 09/10/2026 | Current JazGot Tours source code; no completed fully dressed use-case document found. |

# Table of Contents

1. INTRODUCTION

1.1. Purpose

1.2. Project Overview

1.3. Audience

2. TEST STRATEGY

2.1. Test Objectives

2.2. Test Assumptions

2.3. Test Principles

2.4. Data Approach

2.5. Scope and Levels of Testing

2.5.1. Exploratory

2.5.2. Functional Test

2.5.3. User Acceptance Test (UAT)

2.6. Test Effort Estimate

3. EXECUTION STRATEGY

3.1. Entry and Exit Criteria

3.2. Test Cycles

3.3. Validation and Defect Management

3.4. Test Metrics

3.5. Defect Tracking & Reporting

4. TEST MANAGEMENT PROCESS

4.1. Test Management Tool

4.2. Test Design Process

4.3. Test Execution Process

4.4. Test Risks and Mitigation Factors

4.5. Communications Plan and Team Roster

4.6. Role Expectations

5. TEST ENVIRONMENT

6. APPROVALS

# 1. INTRODUCTION

## 1.1. Purpose

This test plan describes the testing approach and execution framework for first iteration testing of the JazGot Tours web application. The plan covers the test strategy, execution strategy, test management process, test environment, risks, deliverables, and approvals for the project.

The document is based on the current implemented application flow because no completed fully dressed use-case document was found in the repository. Two inferred use cases are used for first iteration reporting: Browse and Book a Tour Package, and Pay for Booking and View Invoice.

## 1.2. Project Overview

JazGot Tours is a web application for viewing El Nido tour packages, signing in or signing up, booking a selected tour, completing checkout payment, viewing a confirmed booking on the dashboard, and downloading an invoice PDF. The application also includes admin pages for quotations, clients, products, and invoices.

The first iteration focuses on the customer booking and payment/invoice flow. Authentication and payment behavior are simulated in the current application. Booking and invoice data are mostly hardcoded, which affects the depth of validation possible in this iteration.

## 1.3. Audience

Project team members use this plan to understand testing scope, responsibilities, execution steps, and reporting expectations.

The project manager or group lead reviews the plan, tracks testing progress, and approves the testing results for reporting.

The development team uses defect reports from this plan to fix application issues and support retesting.

The testing team executes test cases, records actual results, identifies defects, and prepares the test summary for presentation.

# 2. TEST STRATEGY

## 2.1. Test Objectives

The objective of testing is to verify that the first iteration customer workflow of JazGot Tours works according to the inferred use cases and observable application behavior.

The test will execute and verify the prepared test cases, identify defects, record pass/fail results, and recommend items for the next iteration.

The final product of this testing activity is twofold:

A first-iteration test result report for presentation.

A reusable set of test cases mapped to two project use cases.

## 2.2. Test Assumptions

### Key Assumptions

The current repository state represents the first iteration build to be tested.

The application is tested locally on Windows using a production Next.js build served at http://localhost:3000.

No formal use-case document exists, so use cases and test cases are inferred from the implemented routes and UI behavior.

Payment is simulated and does not validate against a real payment gateway.

Authentication is simulated in the products section and does not require a real user account.

Dashboard and invoice details use hardcoded sample data.

### General

Exploratory testing is performed after the app builds successfully.

Performance, load, security penetration, accessibility, and cross-browser compatibility testing are out of scope for this first iteration.

Defects should include steps to reproduce, expected result, actual result, severity, and screenshot or console evidence when available.

The system is treated as a black box for first iteration testing.

### Functional Testing

Functional testing is limited to UC-001 Browse and Book a Tour Package and UC-002 Pay for Booking and View Invoice. The testing team uses local test data and browser automation where possible.

### UAT

UAT is performed by the project group or evaluator using the same test cases. Manual confirmation is required for PDF invoice download and visual acceptability after the defect is fixed.

## 2.3. Test Principles

Testing is focused on first-iteration business objectives and demonstrable user flow quality.

Testing activities are repeatable and documented using the test case workbook.

Each test case must have an expected result, actual result, and final status.

Defects are prioritized by impact on the user workflow.

Regression testing is required after fixes to failed test cases.

## 2.4. Data Approach

The test data is non-production sample data. Customer name, contact number, tour date, pax count, card details, and add-ons are entered only for local testing. No real payment details are used.

| Data Item | Test Value |
| --- | --- |
| Customer Name | Juan Dela Cruz |
| Email | juan@example.com |
| Password | password123 |
| Contact Number | +639000000000 |
| Tour Date | 2026-09-15 |
| Pax | 2 |
| Card Number | 4242 4242 4242 4242 |
| Expiry / CVC | 12/30 / 123 |

## 2.5. Scope and Levels of Testing

### 2.5.1. Exploratory

PURPOSE: The purpose of this test is to make sure the main pages are reachable and no blocking runtime failure prevents functional testing.

SCOPE: Public pages, customer booking flow, checkout page, dashboard page, and admin route smoke checks.

TESTERS: Testing team and AI-assisted browser automation.

METHOD: Navigate through the application and verify page availability, visible content, and basic interaction readiness.

TIMING: At the beginning of the first iteration test cycle.

### 2.5.2. Functional Test

PURPOSE: Functional testing verifies that the application responds correctly to the customer booking and payment/invoice workflows.

Scope:

| Use Case ID | Use Case Name | Related Test Cases | Current Result |
| --- | --- | --- | --- |
| UC-001 | Browse and Book a Tour Package | TC-001 to TC-005 | Passed |
| UC-002 | Pay for Booking and View Invoice | TC-006 to TC-008 | Partially Passed; TC-008 failed |

TESTERS: Testing team and AI-assisted browser automation.

METHOD: Execute functional scripts recorded in the Excel workbook first-iteration-use-cases.xlsx.

TIMING: After exploratory route checks and successful production build.

### TEST ACCEPTANCE CRITERIA

The local application builds successfully using npm run build.

All planned test cases are executed or documented as blocked.

All actual results are recorded in the test case workbook.

No open Critical or High severity defect blocks the main demo flow.

Known failed items are documented with defect information and next iteration recommendation.

### TEST DELIVERABLES

| S.No. | Deliverable Name | Author | Reviewer |
| --- | --- | --- | --- |
| 1. | Test Plan | Testing Team | Project Lead / Instructor |
| 2. | Functional Test Cases | Testing Team | Project Lead |
| 3. | AI Test Results | Testing Team / Codex | Testing Team |
| 4. | Bug Report | Testing Team | Development Team |
| 5. | First Iteration Status Report | Testing Team | Project Lead |

### MILESTONE LIST

| N/A |  |  |
| --- | --- | --- |

### 2.5.3. User Acceptance Test (UAT)

PURPOSE: UAT validates whether the tested flow is acceptable for first iteration demonstration from the user perspective.

TESTERS: Project group members and evaluator, if required.

METHOD: Execute the same high-level customer workflow manually and verify the app behavior against expected results. PDF download must be retested after the defect is fixed.

TIMING: After functional testing and defect documentation.

### TEST DELIVERABLES

| S.No. | Deliverable Name | Author | Reviewer |
| --- | --- | --- | --- |
| 1. | UAT Test Cases / Manual Confirmation Notes | Testing Team | Project Lead / Evaluator |

## 2.6. Test Effort Estimate

| Activity | Estimated Effort | Owner |
| --- | --- | --- |
| Review repository and identify flows | 1 hour | Testing Team |
| Prepare use cases and test cases | 1 hour | Testing Team |
| Run build/typecheck/route checks | 30 minutes | Testing Team / AI |
| Run browser workflow tests | 30 minutes | Testing Team / AI |
| Manual PDF confirmation and defect logging | 30 minutes | Testing Team |
| Prepare report and presentation notes | 1 hour | Testing Team |

# 3. EXECUTION STRATEGY

## 3.1. Entry and Exit Criteria

Entry criteria refer to the conditions required before test execution. Exit criteria refer to the conditions required before the first iteration testing can be considered complete.

| Entry Criteria | Status | Notes |
| --- | --- | --- |
| Application source code is available locally. | Met | Repository is available in the project workspace. |
| Dependencies are installed or install issue is documented. | Met with note | Initial npm install failed due to Linux-only Tailwind package; forced install allowed testing to continue. |
| Application builds successfully. | Met | npm run build passed. |
| Two use cases and test cases are prepared. | Met | UC-001 and UC-002 are documented. |

| Exit Criteria | Test Team | Technical Team | Notes |
| --- | --- | --- | --- |
| 100% planned test cases executed | Met | N/A | 8 of 8 first-iteration test cases executed. |
| 95% pass rate of test cases | Not Met | N/A | 7 of 8 passed; pass rate is 87.5%. |
| No open Critical and High severity defects | Met | Review | PDF defect is Medium severity. |
| All expected and actual results captured | Met | N/A | Results recorded in Excel and Markdown files. |
| All defects logged | Met | Review | BUG-001 created for PDF download failure. |
| Test closure summary completed | In Progress | N/A | To be finalized after presentation review. |

## 3.2. Test Cycles

There will be two planned cycles for functional testing. Cycle 1 identifies current defects. Cycle 2 will retest failed items after fixes are applied.

| Cycle | Objective | Status |
| --- | --- | --- |
| Cycle 1 | Execute all first-iteration test cases and identify defects. | Completed |
| Cycle 2 | Retest BUG-001 PDF download after fix and run regression for UC-002. | Planned |
| UAT Cycle | Final manual confirmation before presentation or submission. | Planned |

## 3.3. Validation and Defect Management

All test cases are executed against the local application. Any failure is documented with test case ID, expected result, actual result, severity, and evidence. Defects are assigned to the development team for correction and returned to the testing team for retesting.

| Bug ID | Related Test Case | Description | Severity | Status |
| --- | --- | --- | --- | --- |
| BUG-001 | TC-008 | Download PDF Invoice does not generate or download a PDF. Console shows PDF Generation Error: unsupported color function "lab" from html2canvas. | Medium | Open |

| Severity | Impact |
| --- | --- |
| 1 (Critical) | Application crash, data loss, or failure that blocks all testing. |
| 2 (High) | Major workflow is blocked and no reasonable workaround exists. |
| 3 (Medium) | Feature fails or quality is degraded, but the rest of the workflow can still be tested. |
| 4 (Low) | Minor functional issue with limited impact on use. |
| 5 (Cosmetic) | Visual/text issue with no functional impact. |

## 3.4. Test Metrics

| Metric | Value |
| --- | --- |
| Total planned test cases | 8 |
| Passed test cases | 7 |
| Failed test cases | 1 |
| Blocked test cases | 0 |
| Pass rate | 87.5% |
| Open defects | 1 Medium |

| Report | Description | Frequency |
| --- | --- | --- |
| Test preparation & execution status | Reports percent complete, pass, fail, blocked, and open defect count. | Per iteration |
| Daily execution status | Reports tests executed, failed items, and bug updates during active testing. | Daily during testing |
| Project status report | Summarizes first iteration results for class presentation. | Per reporting schedule |

## 3.5. Defect Tracking & Reporting

Defects are tracked in the project test artifacts instead of HP ALM. For this iteration, defect information is recorded in the Excel workbook and presentation notes. Each defect must include the related test case, reproduction steps, expected result, actual result, severity, status, and evidence.

# 4. TEST MANAGEMENT PROCESS

## 4.1. Test Management Tool

The project uses Excel workbooks and Markdown files for first-iteration test management. The primary test case workbook is test/first-iteration-use-cases.xlsx. Raw AI execution results are stored in test/ai-test-results.json.

## 4.2. Test Design Process

The tester reviews the available project files, identifies implemented workflows, defines use cases, maps test cases to use cases, and writes expected results. Because the use-case documentation is missing, the test design is based on observable UI behavior and source code routes.

## 4.3. Test Execution Process

Build the application using npm run build.

Start the production server using npm start -- -p 3000.

Execute browser-based functional tests for UC-001 and UC-002.

Record actual result and pass/fail status for each test case.

Log any defects with evidence.

Retest fixed defects and update the workbook.

## 4.4. Test Risks and Mitigation Factors

| Risk | Prob. | Impact | Mitigation Plan |
| --- | --- | --- | --- |
| Missing formal use-case documentation | High | Medium | Document inferred use cases and clearly state the test basis. |
| PDF invoice download failure | High | Medium | Log BUG-001, fix unsupported CSS color/html2canvas issue, and retest TC-008. |
| Simulated payment and authentication | High | Medium | Limit claims to simulated local flow and plan real integration testing for a later iteration. |
| Windows dependency setup issue | Medium | Medium | Remove Linux-only Tailwind dependency from direct devDependencies or add platform-correct optional dependencies. |
| Lint failures | Medium | Low | Fix React purity, TypeScript any, and JSX escaping issues before final quality gate. |
| Hardcoded dashboard/invoice data | High | Medium | Add backend persistence or state transfer in a later iteration and expand tests accordingly. |

## 4.5. Communications Plan and Team Roster

| SNo. | Roles | Name | Contact Info |
| --- | --- | --- | --- |
| 1. | Project Manager / Group Lead |  |  |
| 2. | Test Lead |  |  |
| 3. | Business Analyst / Requirements Owner |  |  |
| 4. | Development Lead |  |  |
| 5. | Testing Team | WASD |  |
| 6. | Development Team | Group 02 |  |
| 7. | Technical Lead |  |  |

## 4.6. Role Expectations

### Project Management

Project Manager or group lead reviews the test plan, test strategy, test estimates, and testing results, then approves the materials for reporting.

### Test Planning (Test Lead)

The test lead ensures entry criteria are met, prepares guidelines for test conditions and expected results, manages defect reporting, and communicates any changes to the team.

### Test Team

The test team develops test cases, executes tests, validates actual results, logs defects, retests fixes, and prepares test metrics.

### Development Team

The development team reviews defects, investigates failures, implements fixes, supports retesting, and communicates any delivery risks.

# 5. TEST ENVIRONMENT

JazGot Tours is tested locally as a Next.js web application. The test server is hosted on the tester machine and accessed through a browser at http://localhost:3000.

| Environment Item | Details |
| --- | --- |
| Operating System | Windows local development machine |
| Runtime | Node.js and npm |
| Framework | Next.js 16.2.6, React 19.2.4 |
| Browser Automation | Playwright with Chromium |
| Application URL | http://localhost:3000 |
| Commands Used | npm run build; npm start -- -p 3000; Playwright browser script |
| Known Setup Note | Initial npm install failed due to direct Linux-only Tailwind oxide package; forced install allowed test execution. |

# 6. APPROVALS

The Names and Titles of all persons who must approve this plan.

| Signature: |  |
| --- | --- |
| Name: |  |
| Role: |  |
| Date: |  |

| Signature: |  |
| --- | --- |
| Name: |  |
| Role: |  |
| Date: |  |