# Iteration 1 Bug Report

JazGot Tours

# Summary

| Field | Details |
| --- | --- |
| Project | JazGot Tours |
| Iteration | Iteration 1 |
| Report Date | September 11, 2026 |
| Total Defects Found | 1 |
| Open Defects | 1 |
| Closed Defects | 0 |
| Related Use Case | UC-002 - Pay for Booking and View Invoice |
| Overall Impact | The main booking and payment flow passes, but invoice PDF download fails. |

# Bug List

| Bug ID | Related Test Case | Use Case | Defect Summary | Severity | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-001 | TC-008 | UC-002 - Pay for Booking and View Invoice | Download PDF Invoice does not generate or download a PDF. | Medium | Open |

# Detailed Defect Report

| Field | Details |
| --- | --- |
| Bug ID | BUG-001 |
| Related Test Case | TC-008 |
| Related Use Case | UC-002 - Pay for Booking and View Invoice |
| Module / Area | Dashboard invoice page |
| Category | Functional / PDF Export |
| Severity | Medium |
| Status | Open |
| Summary | Download PDF Invoice does not generate or download a PDF. |
| Steps to Reproduce | 1. Start the app. 2. Open http://localhost:3000/dashboard. 3. Confirm the invoice details are visible. 4. Click Download PDF Invoice. 5. Wait for a browser download. |
| Expected Result | A PDF file named similar to JazGot_Invoice_JZT-84729.pdf should download successfully and open correctly. |
| Actual Result | No PDF file downloads. Browser console shows: PDF Generation Error: unsupported color function "lab" from html2canvas. |
| Evidence | Playwright browser test and manual confirmation both reproduced the failure. |
| Probable Cause | html2canvas cannot parse a CSS lab(...) color value used in the rendered invoice/dashboard styling. |
| Recommended Fix / Next Action | Replace unsupported CSS color usage before html2canvas capture, sanitize computed styles for PDF export, or use a PDF generation method that supports current CSS color functions. Retest TC-008 after fix. |
| Date Found | September 11, 2026 |
| Reported By | Group 02 - JazGot Tours |

# Iteration 2 Recommendation

Fix BUG-001 before the next test cycle, then rerun TC-008 and regression test TC-006 and TC-007 to confirm the checkout-to-dashboard invoice flow still works.