## Slide 1
SOFTWARE QUALITY ASSURANCE | GROUP 02 - WASD
JazGot Tours
Iteration 2 QA
Previous actions, RTM evidence and defect priorities
Execution: 18 September 2026
Baseline: official main fffd308
Notes: This presentation reports the second QA iteration for JazGot Tours. The execution was on 18 September 2026 using the Quality copy. We compared its application source with the official repository main branch at commit fffd308, so the tested application code matched that baseline. The purpose today is to close the actions from Iteration 1, show an updated requirements traceability matrix with execution evidence, explain defect priorities, and set out the third iteration plan. A later official repository update arrived on 20 September. Following the agreed reporting boundary, that version is for Iteration 3. The results in this presentation remain the recorded Iteration 2 result.
Sources: test/iteration-2/evidence/results.json; outputs/iteration-2/iteration-2-rtm-evidence.xlsx; outputs/iteration-2/iteration-2-qa-report.md. Official baseline fffd308, newer main 2f0d932: https://github.com/APC-SoCIT/APC_2026_2027_T1_SS231_G02-Jazgottours/compare/fffd308...2f0d932.

## Slide 2
DOCUMENTATION ISSUES
Documentation is incomplete
No use case diagram is in the official repository
The Diagrams and Artifacts folder contains only a readme. The midterm documents are templates, not a completed project use case model.
Effect on QA
Actors, feature boundaries and alternate flows are not clearly documented. We inferred coverage from the supplied deck and the working interface.
Needed for Iteration 3
Provide an agreed use case diagram and functional requirements, then link each requirement to the RTM.
Documentation gap. Not counted among the seven application defects.
Notes: Official main at commit 2f0d932 was checked on 25 September 2026. The Diagrams and Artifacts folder contains only a readme. The midterm documents include templates but no completed use case diagram. The root README is a heading. This limits traceability: we can test observed behavior and written cases, but actors, boundaries and alternate flows need agreement with the development group. We should request the approved use case diagram and functional requirements, then update the RTM. This is a documentation gap, not one of the seven confirmed application defects. Source: https://github.com/APC-SoCIT/APC_2026_2027_T1_SS231_G02-Jazgottours/tree/main

## Slide 3
PREVIOUS ACTIONS
Actions carried from Iteration 1
8
Test cases executed
7
Passed
1
Failed
87.5%
Pass rate
Completed in Iteration 2
Retested the failed PDF download
Expanded checks from page display to data accuracy
Recorded admin, setup and negative cases
Still open after retest
UC-002-BUG-001: PDF still does not download
Booking details change between screens
Fix ownership and quotation scope need agreement
Notes: The previous iteration recorded eight cases: seven passed and one PDF download failed. Its passing assertions mostly established that screens opened and navigation worked. They did not reliably compare the booking details entered by the customer with the values on later screens. Our action in Iteration 2 was to retest the PDF problem, then add those accuracy checks. We also executed negative input checks, admin smoke checks and a clean Windows setup case. The PDF failure remained open. The wider checks exposed booking data changes between screens. Fix owners were not assigned in the material we received, and the written expectation for quotation record creation still needs agreement. The four figures at the top are the recorded first iteration baseline, not the Iteration 2 result.
Sources: test/iteration-2/evidence/results.json; outputs/iteration-2/iteration-2-rtm-evidence.xlsx; outputs/iteration-2/iteration-2-qa-report.md. Official baseline fffd308, newer main 2f0d932: https://github.com/APC-SoCIT/APC_2026_2027_T1_SS231_G02-Jazgottours/compare/fffd308...2f0d932.

## Slide 4
UPDATED RTM
Execution evidence by requirement area
Customer flow: 15 cases
UC-001 Browse and book: 5 pass, 1 fail
UC-002 Payment and invoice: 3 pass, 2 fail, 1 blocked
UC-003 Booking continuity: 3 fail
Evidence: case screenshots, console and results JSON
Admin and setup: 3 cases
UC-004 Admin workspace: 2 fail
Setup: clean Windows install failed
Quotation record creation needs scope agreement
Full RTM lists each case, outcome and evidence file
Notes: RTM means requirements traceability matrix. It answers which expected behavior each test addresses, what we observed, whether it passed, and where the supporting evidence is. We reconstructed the Iteration 2 matrix from the supplied deck, the test cases and the implemented interface because formal approved requirements were unavailable. The workbook gives one row to every case and links it to screenshots, logs or JSON. UC-001 has six cases, with five passes and one failure for a past tour date. UC-002 has six cases, with three passes, two failures and one blocked PDF content check. UC-003 covers booking continuity and all three cases failed. UC-004 has two admin cases, both failed under the written expectations. The installation case failed. For TC-017, quotation record creation, we record the failed written case while explicitly requesting scope agreement.
Sources: test/iteration-2/evidence/results.json; outputs/iteration-2/iteration-2-rtm-evidence.xlsx; outputs/iteration-2/iteration-2-qa-report.md. Official baseline fffd308, newer main 2f0d932: https://github.com/APC-SoCIT/APC_2026_2027_T1_SS231_G02-Jazgottours/compare/fffd308...2f0d932.

## Slide 5
EXECUTION
18 cases traced to an outcome
Iteration 2 result
8 passed, 9 failed, 1 blocked.
17 reached Pass or Fail.
Pass rate: 8 / 17 = 47.06%
Target: 95%
TC-009 could not inspect PDF content because no file downloaded.
See the RTM for each expected result and evidence file.
Chart: Current case outcomes
| Pass | Fail | Blocked
Cases | 8 | 9 | 1
Notes: Across the RTM there are eighteen planned cases. Eight passed, nine failed and one was blocked. Seventeen reached either a pass or fail outcome. Eight divided by seventeen is a 47.06 percent executed pass rate, below the 95 percent target. Eight divided by all eighteen planned cases is 44.44 percent. TC-009 is blocked because the PDF download test failed and no file existed to inspect. The results JSON and evidence files support the individual rows of the RTM; the separate spreadsheet lets reviewers inspect each expectation and observation. The first iteration pass rate should not be used as a direct measure of development regression because this round added deeper data accuracy checks.
Sources: test/iteration-2/evidence/results.json; outputs/iteration-2/iteration-2-rtm-evidence.xlsx; outputs/iteration-2/iteration-2-qa-report.md. Official baseline fffd308, newer main 2f0d932: https://github.com/APC-SoCIT/APC_2026_2027_T1_SS231_G02-Jazgottours/compare/fffd308...2f0d932.

## Slide 6
RTM EVIDENCE
Booking details change between screens
TC-010 to TC-012 failed. Evidence: TC-005, TC-010, TC-011 and TC-012 screenshots.
Detail | Customer booked | Checkout | Dashboard
Guests | 2 | 1 | 1
Tour date | 27 September 2026 | Pending confirmation | Pending confirmation
Total | PHP 3,900 | PHP 1,350 | PHP 1,350
Notes: This table is a concrete trace from requirement to execution. The customer chose Tour A with two guests and two add-ons. The booking form calculated 3,900 pesos and accepted September 27 as the future tour date. Checkout showed one guest, 1,350 pesos and a pending date. The dashboard repeated those values and used a sample name. TC-010, TC-011 and TC-012 failed on the mismatch. The linked screenshots show the input and subsequent pages. These defects matter because the customer could proceed while reviewing a transaction different from the one requested. The requirement is that guest count, tour date, contact details, add-ons and total remain consistent across the flow. The newer source still contains hardcoded checkout values, but its behavior belongs to Iteration 3 retesting.
Sources: test/iteration-2/evidence/results.json; outputs/iteration-2/iteration-2-rtm-evidence.xlsx; outputs/iteration-2/iteration-2-qa-report.md. Official baseline fffd308, newer main 2f0d932: https://github.com/APC-SoCIT/APC_2026_2027_T1_SS231_G02-Jazgottours/compare/fffd308...2f0d932.

## Slide 7
RTM EVIDENCE
Invoice PDF still fails
UC-002-BUG-001 remained open after the live retest.
Linked cases
TC-008R failed; TC-009 content check was blocked.
Observed result
No PDF file. Console: unsupported colour function "lab".
Customer impact
The customer cannot obtain or verify an invoice PDF.
Evidence
TC-008R.png and console.json. Retest file and content after a fix.
Notes: The invoice PDF failure is the carried defect from Iteration 1. The current iteration retest, TC-008R, again produced no downloaded file. The console recorded an unsupported lab colour function in html2canvas. TC-009, which would compare the contents of the downloaded invoice with the on-screen details, was blocked because there was no PDF. The impact is straightforward: the customer cannot obtain or check the invoice file. This is why the two cases have different outcomes, failed download and blocked content comparison. The retest after a developer change must confirm that a PDF downloads, opens, is readable and contains the correct booking data. The evidence file names are shown on this slide.
Sources: test/iteration-2/evidence/results.json; outputs/iteration-2/iteration-2-rtm-evidence.xlsx; outputs/iteration-2/iteration-2-qa-report.md. Official baseline fffd308, newer main 2f0d932: https://github.com/APC-SoCIT/APC_2026_2027_T1_SS231_G02-Jazgottours/compare/fffd308...2f0d932.

## Slide 8
DEFECT ANALYSIS
Which defects come first?
Priority is proposed from customer impact and test blockage; the team should confirm ownership.
Priority | Defect | Reason | Iteration 3 check
1 | UC-003-BUG-001 UC-003-BUG-002 | Guests, date, total and name change; the customer sees a different booking. | Compare entered booking, pending record and dashboard.
2 | UC-002-BUG-001 PDF export | No invoice downloads; its content check cannot run. | Download, open and compare the PDF.
3 | UC-002-BUG-002 Old card form | Old form accepted malformed values; that form was replaced in the new version. | Retire old case; test gateway sandbox flow.
Notes: We recommend the booking data defects, UC-003-BUG-001 and UC-003-BUG-002, as the first priority. They change what the customer appears to purchase and what the dashboard confirms. They were proposed as high severity in the report. The PDF defect, UC-002-BUG-001, is next because it prevents delivery of the invoice and blocks the content test. The old checkout form accepted malformed card values under UC-002-BUG-002, a high severity finding for that tested version. However, the newer version replaces that form with a PayMongo redirect. We will retire the obsolete card field assertion and test the new gateway flow in a controlled sandbox in Iteration 3. Priority describes urgency for the next fixes and tests; the proposed severities and owners still need development team triage.
Sources: test/iteration-2/evidence/results.json; outputs/iteration-2/iteration-2-rtm-evidence.xlsx; outputs/iteration-2/iteration-2-qa-report.md. Official baseline fffd308, newer main 2f0d932: https://github.com/APC-SoCIT/APC_2026_2027_T1_SS231_G02-Jazgottours/compare/fffd308...2f0d932.

## Slide 9
DEFECT ANALYSIS
Remaining defects and scope decision
Item | Iteration 2 evidence | Proposed handling
UC-001-BUG-001 Past date | TC-015 entered a past date and reached checkout. | Retest date rule in Iteration 3.
SETUP-BUG-001 Install | TC-018 clean Windows npm ci failed. | Repair platform dependency; repeat clean install.
UC-004-BUG-001 Admin | TC-016 found quotation hydration error; page recovered. | Fix and repeat fresh-page smoke test.
UC-004-SCOPE-001 Quotation | TC-017 found no quotation save action. | Agree requirement before calling it a defect.
Notes: Other findings also need a decision. UC-001-BUG-001 records that the booking form accepted a past tour date. SETUP-BUG-001 records a clean Windows install failing on a Linux-only Tailwind dependency; a forced install let us continue QA but did not change that case result. UC-004-BUG-001 records a React hydration error on the quotation page. All five admin routes returned page content, so this was not a blank page. UC-004-SCOPE-001 asks whether quotation submission and record creation belong to the agreed requirement. The page had a preview without a save or submit action. Unused Supabase integration was only OBS-001 in the tested version, not a confirmed customer defect. The new checkout API changes backend use, so that observation also needs fresh assessment in Iteration 3.
Sources: test/iteration-2/evidence/results.json; outputs/iteration-2/iteration-2-rtm-evidence.xlsx; outputs/iteration-2/iteration-2-qa-report.md. Official baseline fffd308, newer main 2f0d932: https://github.com/APC-SoCIT/APC_2026_2027_T1_SS231_G02-Jazgottours/compare/fffd308...2f0d932.

## Slide 10
ITERATION 3 PLAN
Retest the newer application version
01
Record the new baseline
Use official main 2f0d932; keep Iteration 2 outcomes tied to fffd308.
02
Revise payment cases
Replace old card-field tests with PayMongo sandbox checks.
03
Retest booking continuity
Compare guests, date, add-ons and total through checkout and return.
04
Retest open defects
Check PDF export, past dates, Windows setup and admin runtime.
05
Confirm scope and evidence
Agree quotation record requirement; update RTM after execution.
Notes: The third iteration will use official main commit 2f0d932, the version merged on September 20, as a new baseline. Its changes add a PayMongo checkout route and pending booking insertion into Supabase, remove the local raw card fields, and improve the booking modal on smaller screens. We will update the RTM before execution because some old payment cases no longer match the new interface. We should use a configured test or sandbox payment environment and never treat a redirect alone as proof of a completed payment. The highest value regression is one booking with two guests and add-ons, checked through the checkout request, pending record and return page. We will then repeat the PDF, past date, Windows setup and admin checks, clarify quotation scope, and attach new evidence and outcomes. The new code has not been counted as an Iteration 2 fix.
Sources: test/iteration-2/evidence/results.json; outputs/iteration-2/iteration-2-rtm-evidence.xlsx; outputs/iteration-2/iteration-2-qa-report.md. Official baseline fffd308, newer main 2f0d932: https://github.com/APC-SoCIT/APC_2026_2027_T1_SS231_G02-Jazgottours/compare/fffd308...2f0d932.

## Slide 11
ITERATION 2 DECISION
Exit criteria remain unmet.
The recorded findings need
fixes and retesting.
8 pass, 9 fail, 1 blocked on the tested baseline.
The 20 September update enters Iteration 3 QA.
Questions
Notes: The Iteration 2 exit criteria were not met. We accounted for all eighteen cases, but the executed pass rate was below the 95 percent target, PDF export failed and high severity booking data findings remained. This is a completed QA assessment of the tested baseline, not a claim that the latest repository version was retested. The full RTM, test workbook, report and screenshots support questions on individual cases. The next step is to agree defect owners and quotation scope, then execute the revised Iteration 3 matrix on the newer build. Thank you.
Sources: test/iteration-2/evidence/results.json; outputs/iteration-2/iteration-2-rtm-evidence.xlsx; outputs/iteration-2/iteration-2-qa-report.md. Official baseline fffd308, newer main 2f0d932: https://github.com/APC-SoCIT/APC_2026_2027_T1_SS231_G02-Jazgottours/compare/fffd308...2f0d932.